## INSPECTION AND TEST PLAN (Example – Revegetation)

Area Reference: _________________   Sheet Number:  ______  Location Description:  ____________________________________________

| Construction Activity | Specification Description | Testing Standard | Product / Service Responsibility | Person Responsible | Testing Frequency | Test Result (Pass/Fail) | Hold Point (Yes/No) | Date | Hold/Witness Point Signature |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Water quality | Water quality test | Code XX.XXX | Earthmoving contractor | John Citizen | 1 per water source |  | No |  |  |
| Surface preparation | Prepared to specification | Code XX.XXX | Earthmoving contractor | Operator | Each area |  | Yes |  |  |
|  | Watered at 5L/m2 | Code XX.XXX | Earthmoving contractor | Operator | Each area |  | Yes |  |  |
| Hydromulch | Certificate of seed analysis | Code XX.XXX | Revegetation contractor | Operator | Each load |  | No |  |  |
|  | Mulch | Code XX.XXX | Revegetation contractor | Operator | Each load |  | No |  |  |
|  | Application of mulch | Code XX.XXX | Revegetation contractor | Operator | Each load |  | No |  |  |
| Completion | Instruction memo signoff | Code XX.XXX | Earthmoving contractor | Operator |  |  | Yes |  |  |
| Maintenance watering | Watering | Code XX.XXX | Earthmoving contractor | Job manager | Each area |  | Yes |  |  |